AFC Project Status & Timeline Summary

Team Size: 4 Developers
Report Date: 01-May-2026

This document provides a high-level overview of completed work, in-progress modules, pending requirements, and estimated timelines.

Completed Modules

- Users

- Customers

- Wood, Aluminium & Vinyl Services

- Quotation creation with approval & deposit

- One-time job creation with visits

- Job completion with final invoice revision & notes

- Final invoice sending

- Product categories & products

- Purchase & service vendors

- Payment schedules & partial payment receipts

- Recurring job creation with visits

Completed Modules Time :1015 hrs
For 4 developers 8 hours per day : 31 days

In-Progress Modules

- Purchase vendor invoices (16 hrs)

- Expenses management (16 hrs)

Pending Requirements

- Customer enquiries & conversion flow – 24 hrs

- Copy request as reusable line item – 24 hrs

- Service vendor jobs & payment history – 32 hrs

- Vendor upload via Excel – 16 hrs

- Quotation email approval vs view-only logic – 10 hrs

- Request creation without site visit – 24 hrs

Timeline Summary

In-progress work: 32 hrs
Pending work: 130 hrs
Total remaining effort: 162 hrs
Working days for 2 developers  10days + 5 days(buffer time) 
For Testing :24 hrs(5dasy)
Bug Fixes : 24 hrs (5 days)
Final New Features completion 25 days 
In Jan 01/12/2025 to 01/16/2025 Max developers taking leave for Sankranthi festival , so I eliminate this week for completion conversion 
so All these above features listed in this document done by 02/06/2025