Evergreen Project – Status & Timeline Summary

Team Size: 4 Developers
Report Date: 01-May-2026

This document provides a consolidated high-level view of the Evergreen project, including completed modules, in-progress work, pending items, and estimated timelines.

Completed Modules

- Vendor invoice upload with AI assistance – 80 hrs

- Route Map – 32 hrs

- Post Job Revision – 32 hrs

- Delivery Configurations – 24 hrs

In-Progress Modules

- Product Quotations – 80 hrs

- Service Subscription – 480 hrs

- Product Subscription – 120 hrs

- Expenses – 80 hrs

- Manage Notifications – 32 hrs

Bug Fixes & Testing

- Raised bugs in Product Quotations – 8 hrs

- Raised bugs in Service & Product Quotations – 40 hrs

- Raised bugs in Expenses – 24 hrs

- Manage Notifications (Additional fixes) – 12 hrs

- Testing – 40 hrs

Timeline Summary

Core feature development effort: 960 hrs
Bug fixes & testing effort: 124 hrs
Total estimated effort: 1084 hrs